Chapter 15 – Drainage Design Instructions

TABLE OF CONTENTS

CHAPTER 15 – DRAINAGE DESIGN INSTRUCTIONS	15-1

15.	Drainage Design Memoranda	15-1

DDM1	Drainage Instructions	15-1

DDM3	Minor Structure Excavation	15-23

DDM4	Utility Conflicts	15-27

DDM5	Underdrains	15-37

Chapter 15 – Drainage Design Instructions

- Drainage Design Memoranda

DDM1

Drainage Instructions

VIRGINIA DEPARTMENT OF TRANSPORTATION

- LOCATION AND DESIGN DIVISION

###### DRAINAGE DESIGN MEMORANDUM

| GENERAL SUBJECT: #### DRAINAGE INSTRUCTIONS | NUMBER: #### DDM 1 |
| --- | --- |
| SPECIFIC SUBJECT: CULVERTS, STORM SEWERS AND MISC. DRAINAGE ITEMS (Supplement to VDOT’s Drainage Manual) | DATE: #### APRIL 5, 2001 |
|  | SUPERSEDES: #### LD-01 (D) 223 #### LD-97 (D) 121.13 |
| DIVISION ADMINISTRATOR APPROVAL: C. F. Boles, III Acting Location and Design Engineer |  |

INSTRUCTIONS

- Additional general drainage design instructions may be found in the VDOT Road Design Manual, Section 2D-5.

Type of Structure Selection – Culverts

- Because of the numerous types of drainage structures that are available, a general rule would dictate that various types such as box culverts, pipe culverts, standard bridges, etc., be taken into consideration when determining the proposed structure.

- This design evaluation should consider cost comparisons, construction time, earth movement, maintenance, and service life expectancy.

- All metal culverts:

-	are comparatively flexible

- rely on uniform soil pressure around the entire circumference of the structure to maintain proper and equal load distributions

- are more sensitive to improper bedding and backfill than rigid structures

  - Structural plate pipe arch culverts:

- concentrate considerable pressure in the haunch area.

- require near perfect backfill and compaction in haunch area during

construction.

- should be avoided wherever alternate structural shapes are feasible, such as:

- aluminum or steel box culverts

- bottomless arch culverts on footings

- circular culverts buried below streambed

End Treatment

- End Treatments will be provided, regardless of the highway classification, on:

- all culverts conveying a live stream

-	all culverts with a diameter of 48 inch (1200 mm) or greater

-	all culverts with arch or elliptical configuration and 48 inch (1200 mm) or greater equivalent diameter or accumulated end areas, in the case of multiple lines.

- Types of End Treatments:

- Standard endwall

- Modified endwall or special design endwall

-	Special Design Concrete Slab End Treatment, Special Design Drawing No. isd-2045 and msd-2045

- Other types of end treatment that provide sufficient width and depth to protect the culvert bedding material from seepage.

Pipe in High Fills

- Concrete pipe with a height of cover exceeding 30 feet (9.1 m) requires Special Design Pipe, certified in accordance with Section 105 of VDOT’s Road and Bridge Specifications and Method A Bedding is to be used.  Applicable pipes are to be noted on the plans as follows:

“Pipe design to be in accordance with Section 105 of VDOT’s Road and Bridge Specifications”.

- The drainage description for these pipes should specify “Special Design Concrete Pipe, Method A Bedding”.

Culverts in Dam of Stormwater Management Basins

- For details and instructions regarding culverts through the dams of Stormwater Management basins please see the latest version of IIM LD-(D) 195.

Skewed Box Culvert Details

- Where box culverts are to be constructed on a skew, the Drainage Designer is to request, from the Structure and Bridge Division, the required details for modification of the standard drawings.  This information is to be requested on Form LD-423. Box Culvert skews should be shown to the nearest five (5) degree increment.

Existing Box Culvert Extensions

- When the extension of an existing box culvert is required, the Drainage Designer shall specify Standard BCE-01 as a part of the box culvert description on the plans.

Box Culverts in Shallow Fills

- Box culverts with heights < 4 feet (1.2 m) should not be proposed or approved for construction due to concerns with inspection and maintenance.  If a box culvert with a height < 4 feet (1.2 m) is needed, the District Drainage Engineer should be consulted to determine if the structure can be approved for use.

Pile Foundation Design for Box Culverts

- Special Design Pile Foundations for Box Culverts are to be requested by the Road Designer (when recommended by the Materials Division,) from the Structure and Bridge Division on Form LD-422.

Jacking Pipe

- There are certain cases where it is not feasible to install pipe through the existing embankment by the usual open trench method.  The alternative is to jack the pipe through the embankment.  The designer is to specify the pipe as jacked pipe.  The contractor then has the option of tunneling or boring the pipe in accordance with Section 302.03 of VDOT’s Road and Bridge Specifications.  Foundation information should be requested for any size pipe that is to be jacked or bored in order to determine the feasibility of installation.

- Concrete pipe is normally employed in a jacking operation.  In some cases, it is preferred to jack a Smooth Wall Steel Pipe (See Sec. 232 of VDOT’S Road and Bridge Specifications) through the embankment as the encasement structure.

- A concrete (or occasionally metal) pipe is then threaded inside of the steel pipe to act as the carrier of the drainage.  The void between the two pipes is to be pressure grouted using non-shrink grout.  The details and pay items for this procedure should be specified as part of a special design item.

- On some specific occasions, it has been deemed appropriate to install only the Smooth Wall Steel Pipe and to let it serve as the carrier pipe.  THIS IS NOT TO BE CONSIDERED AS A UNIVERSALLY ACCEPTABLE PRACTICE.

- The installation of Smooth Wall Steel Pipe as the carrier pipe must conform to Notes 1, 2 and 4 for Table A of “Allowable Types of Pipe” (Sheet 2 of IIM LD-   (D) 121).  Smooth wall pipe can be asphalt coated.  Any deviation from this policy must be approved by the State Location and Design Engineer.

Fish Passage

- There is a need to design highway culverts that convey live streams to accommodate the passage of fish.  The design criteria are described on pages 61 through 66 of “An Analysis of the Impediments to Spawning Migrations of Anadromous Fish in Virginia Culverts”.  A copy of these documents has been furnished to the District and Central Office Drainage Designers.

- Summary of Design Criteria:

- Criteria apply to normal water (ordinary high water) conditions.

- Set invert elevations of the low flow culvert 6 inches (150 mm) minimum below the streambed.

- Maintain a depth, width and velocity of flow in the culvert that matches the depth, width and velocity of flow in the natural channel adjacent to the culvert.

Concrete Pipe on Radius

- Concrete Pipe may be laid on a radius when necessary to conform to design features, alignment, or topography and to eliminate or minimize the need for manholes or other structures.

- Installation of concrete pipe on a radius may be done by one of the following methods:

- Open-Joint Method - relatively long radius - using standard pipe and opening the joints a maximum of 25% of the spigot length.

- Bevel Method - mid range radius - using modified pipe with one side shorter than the other.

- Bevel and open joint method - for shortest radius - a combination of the two methods above.

- Bevel pipe is expensive to manufacture and somewhat difficult to install.  It is generally more economical to use bend joints in cases where three or more joints of bevel pipe would be required.

- The minimum radius obtainable is dependent upon two factors that differ between manufacturers:

- Spigot or tongue length

- Pipe joint length

The following table is a guideline for the minimum radius that should be obtainable using pipe from any manufacturer.  A longer radius may be used as needed with the plan description denoting the method of obtaining the required radius.  Standard pipe from certain manufacturers can utilize a radius shorter than that in the table, the drainage designer is directed to contact the Central Office Hydraulics Section for further information.

| GUIDELINES FOR MINIMUM RADII – CONCRETE PIPE |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Pipe Diameter |  | MINIMUM RADIUS BASED ON 2.438 m (8 ft) PIPE JOINT LENGTH |  |  |  |  |  |
|  |  | Open Joint 25% Spigot Length |  | Full Bevel |  | Full Bevel Plus Open Joint 25% |  |
| Millimeter | Inch | Meter | Feet | Meter | Feet | Meter | Feet |
| 300 375 450 525 600 675 750 825 900 1050 1200 1350 1500 1650 1800 1950 2100 2250 2400 2700 | 12 15 18 21 24 27 30 33 36 42 48 54 60 66 72 78 84 90 96 108 | 73 85 90 104 107 119 120 122 123 125 162 154 152 157 171 174 198 200 223 187 | 240 280 295 340 350 390 395 400 405 410 530 505 500 515 560 570 650 655 730 615 | 29 38 38 38 37 37 37 37 37 37 37 37 37 37 37 37 37 37 37 37 | 95 125 125 125 120 120 120 120 120 120 120 120 120 120 120 120 120 120 120 120 | 21 28 28 28 28 28 28 28 28 28 29 31 31 31 31 31 31 31 31 31 | 70 90 90 90 90 90 90 90 90 90 95 100 100 100 100 100 100 100 100 100 |

DRAINAGE ON STEEP SLOPES

- In situations where it is necessary to convey stormwater down a fill slope, pipe is to be used in all possible situations.

- If concrete pipe is to be used, the grade of the pipe should not be steeper than 16%. If the concerns with the steep grade cannot be adequately addressed by deeper structures and/or stepping of the pipe system, concrete pipe can be used on grades steeper than 16% by use of anchor blocks.  When anchor blocks are required, they should be installed at every other pipe joint as a minimum.

- See Special Design Drawing No. A-73 and MA-73 for Anchor Details for Concrete Pipe.

- Corrugated pipe on steep slopes may be used in situations similar to those where shoulder slot inlets are used.  Corrugated pipe should not be used in areas where the flow is expected to carry an abrasive bed load or that have PH and resistivity factors beyond the ranges specified in the “Allowable Types of Pipe” IIM LD-(D) 121.

- See VDOT’s 2001 Road and Bridge Standard PI-1, Sheet 104.37 for Anchor Details for Corrugated Pipe.

- Step Down Manholes – In situations where the pipe grade needs to be more than 16%, structures at the upper end of the pipe system should be made deeper to help reduce the gradient.  Additional “step down” manholes may also be added to the system to reduce the gradient.  Where “step down” manholes are used, the designer should provide any needed protection to prevent erosion in the bottom of the manhole.  The protection can be provided by a ½ inch (12 mm) steel plate in the bottom of the manhole or by providing a 3 feet (0.9 m) deep pit in the base of the manhole and filling the pit with Class I Dry Rip Rap.  This protection may be needed if:

- The flow drops more than about 4 feet (1.2 m)

OR

- The flow is expected to carry any abrasive material.

OR

- Continuous live flow or live flow lasting several days may be expected.

OR

- The size of the pipes carrying the flow requires a manhole base unit greater than 48 inches (1200 mm).

- Velocity dissipation is usually needed at the outlet of pipes on steep grades and the Drainage Designer should provide the type of dissipation appropriate for velocity, pipe size, discharge and site constraints.

PIPE PLUGGING

The Drainage Designer will determine if existing culverts, storm sewers and box culverts will be utilized, removed, or abandoned (due to high fills, utility conflicts, under traffic, etc.)  Any drainage facility that is abandoned and left in place shall be backfilled and plugged in accordance with VDOT’s Road and Bridge Standard PP-1.  These structures are to be labeled on the plans ”To be abandoned”.  The following pay item includes furnishing and placing backfill material and plugging both ends of the drainage facility.

PAY ITEM:

ITEM			UNIT			ITEM CODE

Flowable Backfill		C.Y. (m³)		  00529

SUMMARIZATION:

The quantity for Flowable Backfill (includes flowable backfill or fine aggregate) is to be estimated in accordance with Standard PP-1.  This estimated quantity is to be summarized in the Drainage Summary.  The pipe location/structure number should be shown in the Drainage Summary and the pipe size should be noted in the remarks column.

EXAMPLE:

| D R A I N A G E S U M M A R Y |  |
| --- | --- |
| FLOWABLE BACKFILL | REMARKS |
| C.Y. |  |
| 25 | 48 inch concrete pipe to be abandoned |

GENERAL NOTE:

Drainage Note D-13 (See IIM LD-(D) 110) is to be included on the General Note Sheet in all applicable project assemblies:

D-13	All existing drainage facilities labeled “to be abandoned” shall be left in place, backfilled and plugged in accordance with Road and Bridge Standard PP-1.  Payment will be in cubic yards (cu. m) of Flowable Backfill.

PIPES UNDER RAILROADS

When a VDOT project needs to construct a culvert or storm sewer under a railroad, the drainage designer should contact the Department of Rail and Public Transportation to determine the specific pipe criteria required by the railroad.  It is noted that the Norfolk Southern Railroad does not normally allow concrete pipe.  Some of the basic criteria for culverts under railroads are shown below.

Concrete Pipe

- Concrete pipes under railroads shall be Class V pipe and shall have a minimum cover of 5.5 feet (1.68 m) as measured from the top of the pipe to the bottom of the rail.  For fill heights above 14 feet (4.27 m) and for elliptical pipe not available in Class V pipe, the structural design calculations for the pipe must be approved by the railroad.  If the minimum cover of 5.5 feet (1.68 m) cannot be obtained, an exception may be granted by the railroad as negotiated by the Department of Rail and Public Transportation.

Corrugated Metal Pipe

Corrugated metal pipe culverts under railroads shall be permitted in the geographic areas of the State where normally permitted under major highways in accordance with IIM LD-(D) 121.  Minimum cover shall be 5.5 feet (1.68 m).  For maximum cover and gage of metal, see Standard PC-1.

Appurtenant Features

- For the placement of pipe endwalls, manholes and other structures adjacent to railroads see IIM LD-(D) 176.

PROTECTIVE COATING FOR CULVERTS, STORM SEWERS AND CONCRETE STRUCTURES EXPOSED TO TIDAL WATER OR CORROSIVE ENVIRONMENT

- Treatment of concrete exposed to tidal water is defined in Section 404 of the VDOT Road and Bridge Specifications.

- Corrosive environment may be indicated in certain geographic areas by the degradation of concrete culverts, concrete lined ditches or other concrete structures.  Proposed concrete items in these areas should have protective coating or alternative materials should be considered.

- The drainage designer is responsible for preliminary determination for need and location of protective coating and is to specify on the Field Inspection Plans with the drainage structure description where protective coating is needed.

- The final determination for need and location of protective coating should be made by the Materials Division.  The request for the final determination should be made either by the use of Form LD-252 or direct contact between the drainage designer and the Materials Division.

- The drainage designer is responsible for including the following notation in the final drainage structure description on the plans and in the summary:

Pipe or structure is to have protective coating applied in accordance with Section 404 of the VDOT Road and Bridge Specifications.

REQUESTING FOUNDATION DATA/MATERIALS DIVISION RECOMMENDATIONS

- The Drainage Designer will determine locations where foundation investigation is required.

- Data for foundation, pH and the resistivity and recommendations for bedding, pipe camber and protective coating will be requested by the roadway designer, from the Materials Division, on Form LD-252.  This request will be made immediately after locations have been determined by the drainage designer or as soon after Field Inspection as possible.

FOUNDATION INVESTIGATION

- Foundation data will be requested for all culvert installations with spans of 36 inch (900 mm) or greater.  Foundation data may be requested for culverts with less than 36-inch (900 mm) span if deemed necessary.  Foundation data should be requested on all pipes of any size that are to be bored or jacked.

- Foundation data (a soil boring) for the base of the dam should be requested for all SWM basins in order to determine if the native material will support the dam and not allow ponded water to seep under the dam.  An additional boring near the center of the basin should also be requested if:

  - Excavation from the basin may be used to construct the dam,

OR

  - Rock may be encountered in the area of excavation,

OR

3)	A High water table is suspected which may alter the performance of the SWM basin.

- For large basins, more than one (1) boring for the dam and one (1) boring for the area of the basin may be needed.  The number and locations of the borings are to be requested by the Drainage Designer.

- The existing foundation soils data is not to be shown on the plans, however, the recommended foundation material is to be shown.

- Locations that require a pH and resistivity analysis as well as an evaluation of the abrasive bedload potential should be noted on the plans that are used to request culvert foundation information from the Materials Division.  The pH and resistivity Analysis of the soil are to be requested for each culvert location allowing a metal culvert where any of the following conditions exist:

1)	36-in (900-mm or elliptical equivalent) or larger culvert

OR

- Live stream

OR

3)	Areas of known premature pipe failure

- In areas of known premature pipe failure, the pH and resistivity analysis is to be requested for any type of proposed pipe material.

PIPE BEDDING AND BACKFILL

- For instructions on Pipe Bedding and Backfill, see IIM LD-(D) 225.

PIPE CAMBER

- Construction of longitudinal camber in a pipeline shall be considered when all of the following conditions are present:

- Grade of the pipe is less than 0.5%

- Fills greater than 20 feet (6 m)

- Diameter 36 inch (900 mm) or greater

- Foundation is subject to settlement

- The drainage designer will request that the Materials Division determine the amount of anticipated settlement along the pipeline.  The request will accompany the request for culvert foundation data.  The plan description will then show a camber equal to the amount of anticipated settlement.

GENERAL NOTES

- C.M. Pipe

The Drainage Designer should refer to IIM LD-(D) 110 for the general notes pertaining to drainage and shall select the appropriate drainage notes to be used on each project.

SUMMARIES

Standard and Streamlined

- The following methods of listing pipe in Drainage Summary and Streamlined Summary are to be used to eliminate a possible contractor’s error when obtaining the pipe.

- When a specific type of pipe is required, such as concrete for the extension of an existing pipe or corrugated for a bridge or shoulder slot inlet; etc., the type of pipe required is to be specified in the streamlined or detailed summary even though the type may be shown in the plan drainage description.

- Following are the methods of listing the pipe in the Drainage Summary and Streamlined Summary:

Standard Summary:

IMPERIAL

| DRAINAGE SUMMARY |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | PIPE | CORRUGATED PIPE | CONCRETE PIPE | CONCRETE PIPE | REMARKS |
|  | 15 in | 15 in | 15 in | 24 in |  |
|  | L.F. | L.F. | L.F. | L.F. |  |
|  | 20 |  |  |  |  |
|  |  |  |  | 20 | EXTEND EXIST. PIPE |
|  |  |  | 20 |  | EXTEND EXIST. PIPE |
|  |  | 20 |  |  | EXTEND EXIST. PIPE |
|  |  | 20 |  |  | FOR BRIDGE SHOULDER SLOT INLET |
| TOTALS | 20 | 40 | 20 | 20 |  |

METRIC

| DRAINAGE SUMMARY |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | PIPE | CORRUGATED PIPE | CONCRETE PIPE | CONCRETE PIPE | REMARKS |
|  | 375 mm | 375 mm | 375 mm | 600 mm |  |
|  | meters | meters | meters | meters |  |
|  | 6.5 |  |  |  |  |
|  |  |  |  | 6.5 | EXTEND EXIST. PIPE |
|  |  |  | 6.0 |  | EXTEND EXIST. PIPE |
|  |  | 6.0 |  |  | EXTEND EXIST. PIPE |
|  |  | 6.5 |  |  | FOR BRIDGE SHOULDER SLOT INLET |
| TOTALS | 6.5 | 12.5 | 6.0 | 6.5 |  |

- Streamlined Summaries are generally limited to Minimum Plan, No Plan, Safety, and Plant Mix Projects.

- Example:

(Imperial)

*800 L.F.   15 inch Pipe

*200 L.F.   15 inch Pipe  (Corrugated)

*200 L.F.   15 inch Pipe  (Conc.)

100 L.F.   24 inch Pipe   (Conc.)											  200 L.F.   72 inch Pipe   (Special Design Conc.)

(Metric)

*244 m  375 mm  Pipe

* 61 m   375 mm Pipe  (Corrugated)

* 61 m   375 mm Pipe  (Conc.)

30.5 m   600 mm Pipe  (Conc.)

61 m 1800 mm Pipe (Special Design Conc.)

*Combine totals on Estimates

The type of pipe is to be specified on the estimate only when:

1 - It is the only type of pipe required for that particular size.

2 - It is the only type of pipe required for the project (e.g., concrete pipe on an Urban project).

PLAN DESCRIPTIONS

- Please note that METRIC descriptions for hydraulic items shall be shown on the plans in accordance with the following:

- Pipe Culverts

1 - Length of culverts shall be shown to the nearest 0.5 meters.

2 - Invert elevations shall be shown to the nearest 0.1 meters.  In some cases elevations may need to be shown to the nearest 0.01 meters.

- Storm Sewer

1 - Length of culverts shall be shown to the nearest 0.5 meters.

2 - Invert elevations shall be shown to the nearest 0.01 meters.

3 - Heights of manholes and inlets shall be shown to the nearest 0.05 meters.

- Channels & Ditches

1 - Show width and depth to the nearest 0.1 meters.

- Pipe Cover

1 - Pipe Cover shall be shown to the nearest 0.1 meters.

Culvert Installations

- Each description should list the categories of information, as may be appropriate in the following order:

1 - All data pertaining to the pipe or culvert barrel

2 - The end treatment

3 - The recommended foundation data and minor structure excavation quantities

- See IIM LD-(D) 71 for more information on Minor Structures.

Structure Number ____ Length and Size (Concrete Pipe Req’d. or just Pipe Req’d. if allowable pipe types are set up or Box Culvert Req’d.) Cover ____, ____, Skew Inv. El. ____ (in.), ____ (out) *Type of End Treatment *Erosion Control Treatment ____Tons Bedding Material Aggregate No. 25 or 26 *____Tons Bedding Material Aggregate No. 57 ____C.Y. Class I Backfill ____C.Y. Class II Backfill *Excavate ____ and backfill with (recommended ** material) ____ C.Y. (m³) Minor Structure Excavation

*  Denotes item that may not be needed on each culvert

**See subsurface investigation report.

- The “Design Height of Cover” must be shown at each pipe installation description on the plans (including entrance pipes) and on the Drainage Summary.  This allows the contractor to determine the proper strength, sheet thickness, or class of pipe, from Road and Bridge Standard PC-1, applicable to a particular location.

- In cases of structures with spans of 36 inch (900 mm) and greater it will be necessary to show any recommended foundation material on the construction plans and summary sheets.  There may be exceptions to this procedure in special cases.  The designer will show the recommended foundation material for any structure when that information is available.

- The strength, thickness, gage, class of pipe or method of bedding will not be noted on the plans except in those cases where, for specific reasons, Road and Bridge Standards PC-1 and PB-1 Tables will not govern.

Structure Numbers

- A numbering system is to be used to number all proposed drainage items on the plans.

(Exception – Projects with minimal drainage items that will use a streamline summary.)  The number will be assigned by the Drainage Designer.  These numbers are not to be changed without the knowledge of the Drainage Designer.  The first number will designate the sheet number of the plan sheet that contains the item and the second number will designate the assigned item number.  (e.g., 4-20 is Sheet 4, item number 20; 11B-2 is sheet 11B, item number 2.)

- The junction points (inlets, manholes, etc.) on a storm drain project shall be individually numbered and the pipe connecting two such points shall be individually numbered in order to facilitate the plan summaries.

Example:

(Imperial)

3-3	1 St’d. DI-3B Req’d.

L=8’    H=5.1’ Inv. 197.6’

3-5	14.6 L.F. St’d. MH-1 Req’d.

1 St’d. MH-1 Frame and Cover Req’d.

Inv. 197.0’

3-4	196’-24” Conc. Pipe Req’d. (11’ Cover)

Inv. In 197.6’ Inv. Out 197.0’

(Metric)

3-3	1 St’d. DI-3B Req’d.

L=2.4 m H=1.55 m Inv. 60.23

3-5	4.45 m St’d.  MH-1 Req’d

1 St’d. MH-1 Frame and Cover Req’d.

Inv. 60.05 m

3-4	5.9m – 600 mm Conc. Req’d. (3.4 m Cover)

Inv. (In) 60.23m Inv. (Out) 60.05 m

- When Drainage Summary sheets are compiled, the drainage items are to be referenced only by the assigned numbers with no further reference to sheet number, station, or location needed.

Storm Drains

- On projects which involve some storm drains and some cross drains (especially in areas which allow optional pipe material) it will be necessary for the pipe description to specify concrete pipe if the pipe is or could become a component part of a storm drain system under a roadway classification that requires concrete pipe only.

(Imperial)

(Storm Drain Concrete Only) 80’-36” Conc. Pipe Req’d.

(Metric)

(Storm Drain Concrete Only) 24.5 m – 900 mm Conc. Pipe Req’d.

Concrete Pipe on Radius

- Concrete pipe for installation on a radius using the open joint method is standard pipe and is not to be summarized as “concrete radius pipe.”

- Where open joint pipe is used, the plan description would be:

(Imperial)

200’ – 48” Concrete Pipe Required (530’ Radius with open joint – using 8’ pipe joint lengths). Joints are to be opened a maximum of 25% of the spigot or tongue length

(Metric)

61.0 m – 1200 mm Concrete Pipe Required (162 m Radius with open joint – using 2.438 m pipe joint lengths). Joints are to be opened a maximum of 25% of the spigot or tongue length

- Where it is proposed to use bevel pipe, the amount of radius pipe must be specified in the plans, summaries, and estimates.

- The plan description for bevel pipe would be:

(Imperial)

100’ – 48” Concrete Radius Pipe Required (120’ Radius – using 8’ pipe joint lengths with full bevel)

(Metric)

30.5m – 1200 mm Concrete Radius Pipe Required (37 m Radius – using 2.438 m pipe joint lengths with full bevel)

The plan description for bevel pipe with open joints would be as follows:

(Imperial)

100’ – 48” Concrete Radius Pipe Required (95’ radius with open joints – using 8’ pipe joint lengths with full bevel). Joints are to be opened a maximum of 25% of the spigot or tongue length.

(Metric)

30.5 m – 1200 mm Concrete Radius Pipe Required (29 m radius with open joints – using 2.438 m pipe joint lengths with full bevel). Joints are to be opened a maximum of 25% of the spigot or tongue length.

STRUCTURES

Multigrate Drop Inlets

- As a general rule the Standard DI-12 Multigrate Drop Inlet is to be used in lieu of the Standard DI-5 drop inlet and is only to be located in areas not normally subject to traffic.  The drop inlet has been developed to provide one (1) standard grate configuration to handle the various traversable and non-traversable ditch slopes.  The reduced width makes it more adaptable to narrow medians where difficulty retaining a traversable slope has been experienced with the DI-7’s width. The DI-7 is still to be used in situations where a traversable slope can be maintained.

- To provide the most economical design, all locations should first be checked to see if the smaller chamber DI-12B or DI-12C drop inlet can be used.

- The restrictions that will not allow the use of Standard DI-12B or DI-12C drop inlets are:

  - Size of pipe(s).

  - Size of chamber that pipe(s) will be located.

Height of Drop Inlet

    - The Standard DI-12 and DI-12A drop inlets are to be specified at locations that, for reasons stated above, the DI-12B and DI-12C drop inlets cannot be used.

    - Toe of fill and top of cut ditches with 2:1 slopes may use the St’d. DI-12 series drop inlet as well as the St’d. DI-5 and St’d. DI-7.

    - DI-5 drop inlets shall specify the type of cover (St’d. PG-2A Type) which most closely matches the ditch configuration at the inlet location.  This data shall be shown both in the structure description on the plans and in the drainage summary.

Concrete Gutters

- Where DI-7 or 12 series inlets are utilized to intercept concentrated flow (e.g. roadside, median, berm or toe ditches) the type of inlet that requires the concrete gutter should be specified (e.g. DI-7A, DI-7B, DI-12A or DI-12C).

Grates

- When grate drop inlets, such as DI-5’s, DI-7’s and DI-12’s are required, it is necessary to specify on the plans and in the drainage summary the type of grate that is required.  A general guideline for selecting Grate Type is:

DI-5			DI-7		DI-12

Grate A

Type I		Type I		Type I    Limited Access and Rural

Unlimited Access- Pedestrian

Access Unlikely

Type III		Type III	Type II   Urban Areas-Pedestrian

Accessible Areas

- Grate is to be placed so that bars are parallel to flow line of ditch or swale.

  - When it is necessary to locate a DI-7 in an area subject to traffic (e.g. shoulders, parking areas, etc.) the load carrying Grate B shall be specified.

- When traversable pipe endwalls with load carrying grates (St’d. EW-11 and EW-11A) are required, see DRAINAGE DESIGN, Section 2D-5, of VDOT’s Road Design Manual for design consideration.

Structure Heights

- All drop inlets (both curb and median), catch basins, junction boxes and other structures that require a frame and cover or grate at finished ground elevation, shall show the height dimension (H) on the plans and on the Drainage Summary.  This dimension is to be measured from the invert elevation to the top of structure and is to be shown in the drainage description.  The height is to be shown in linear feet (meters) to the nearest 0.1 feet (0.05 m).  Manholes will continue to be shown as the number of feet (meters) required, as measured from the invert to the top of the concrete or masonry structure, not including the frame and cover.

Manholes

- Where cast in place or precast manholes are to be allowed at the contractor’s option, the plans are to show height in feet (meters) to the nearest 0.1 feet (0.05 m) of St’d. MH-1 or St’d. MH-2 Req’d.  At locations where the option will not be allowed due to existing pipe lines, utilities, size of pipe etc., only the appropriate type will be designated.  Designers are cautioned to determine that the limitations on placement and areas of holes for pipe in the precast units are not exceeded before allowing the optional construction.

Safety Slabs

- Safety Slabs will be used when recommended by the Drainage Designer.

- Standard SL-1, safety slabs, should be required as part of the drainage design for manholes, junction boxes and drop inlets with heights greater than 10 feet (3 m). The spacing of the slabs should be 8 feet to 12 feet (2.4 m to 3.6 m).  The slabs should be located so as to not interfere with the flow into or through the structure.  On tall structures, where pipes inflow at various locations vertically, the slabs should not be placed below a 30 inch (750 mm) or larger pipe opening.

- The cost of the SL-1 is included in the structure.  The drainage descriptions should specify how many safety slabs are needed for each structure and the quantity should be noted in the remarks column on the Drainage Summary.

Paved Flumes

- It is recommended that flumes not be used on fill slopes due to the substantial number of failures and continual maintenance problems associated with PG-4 flumes on fill slopes.  The use of paved flumes at bridge drainage aprons was discontinued several years ago due to such problems.  The drainage aprons were replaced by slot inlets and the PG-4 was replaced by corrugated pipe with anchors.  (See IIM LD-(D) 150 Shoulder Slot Inlets)

- In lieu of paved fumes, the appropriate type of drop inlet and pipe are recommended.  For design concerns of pipe on steep slopes see section under “Steep Slopes” in this memorandum.

- Similar problems and concerns have been noted with paved flumes in cut sections.  The alternatives for paved flumes in cut sections are usually very limited unless the cut is of a shallow depth.

- When design situations involve the apparent need for paved flumes, the Drainage Designer should explore all feasible alternatives to develop a design that will address both “constructibility” and future maintenance concerns.

Payment

- Ditch Flume connector (St’d. PG-7) shall be measured and paid for in units of each, complete in place.  A Special Provision Copied Note is available from the Construction Division.  The following pay item has been established:

Pay Item					Pay Unit		Item Code

Ditch Flume Connector St’d. PG-7 		    EA.		  	   09248

INSERTABLE SHEETS RELEVANT TO THIS MEMORANDUM

- Typical Method of Installation of Concrete Pipe On Fill Slopes, Drawing No. A-73 and MA-73.

- Special Design Concrete Slab End Treatment, Drawing No. isd-2045 and msd-2045.

The above insertable sheets may be obtained through the CADD Insertable Sheet Directory.

DDM3

Minor Structure Excavation

##### VIRGINIA DEPARTMENT OF TRANSPORTATION

##### LOCATION AND DESIGN DIVISION

###### DRAINAGE DESIGN MEMORANDUM

| GENERAL SUBJECT: ### MINOR STRUCTURE EXCAVATION | NUMBER: #### DDM 3 |
| --- | --- |
| SPECIFIC SUBJECT: Measurement of Excavation for Pipe and Box Culvert Wings | Date: #### July 29, 1991 |
|  | SUPERSEDES: #### LD-91 (D) 71.8 |
| SIGNATURE: |  |

POLICY

- Quantities for minor structure excavation for pipes and box culverts having spans or openings of 48 inch and larger, will be computed to a point 18 inch outside the periphery of the barrel section, or to a point bound by vertical planes coincident with the bedding limits shown on the plans or standard drawings.

- Excavation quantity for wingwalls and other appurtenances will be based on the ratio of the plan area of the wingwalls or appurtenances to the plan area of the barrel.

PROCEDURE

- For single line culverts, the width of the barrel will be the nominal span or opening of the pipe or box culvert; for multiple spans, the barrel width will be the overall distance (S+D) between inner faces of the outermost barrel openings.  (See Appendix D in the Road Design Manual) The length of all culverts will be from out to out of the culvert.  The outside wall thickness and the 18 inches outside the neatlines of the culvert are not to be included in the computing the ratio.

- Once the ratio has been determined, it is used to compute the total cubic yards of Minor Structure Excavation for the structure and appurtenances, by using the excavation quantity for the barrel section and increasing this quantity by the ratio.

- The sketch below denotes the area to compute the typical plan area for determination of box culvert ratio.  For computation of ratio for pipes see Appendix D, Table D-28 through D-43 in the Road Design Manual.

- Where End Sections are required and the option of C.M. or Conc. is allowed, use the ES-2 (metal) end section for computing the ratio.

- The designer must be sure that he has adequate survey data in order to accurately determine minor structure excavation quantities.  If additional survey is needed, it must be acquired and incorporated before the project reaches right-of-way acquisition stage.

PAYMENT

- Minor Structure Excavation is paid for on a Plan Quantity basis.

- Payment for excavation for wingwalls and other appurtenances will be based on the ratio of the plan area of the wingwalls or appurtenances to the plan area of the barrel.

- A separate entry is to be shown on the Summary Sheet for cubic yards of Minor Structure Excavation for Pipes and cubic yards of Minor Structure Excavation for Box Culverts.

PLAN NOTES

- In all cases where minor structure excavation is applicable the following note will be included with the culvert description on the plans.

_____________Cu. Yds. Minor Structure Excavation

THIS PAGE

INTENTIONALLY BLANK

DDM4

Utility Conflicts

##### VIRGINIA DEPARTMENT OF TRANSPORTATION

##### LOCATION AND DESIGN DIVISION

###### DRAINAGE DESIGN MEMORANDUM

| GENERAL SUBJECT: UTILITY CONFLICTS | NUMBER: ### DDM 4 |
| --- | --- |
| SPECIFIC SUBJECT: Procedure for Utility Field Inspection Plans, Utility Designation, and Utility Location (Test Hole) Contract | Date: February 1, 1995 |
|  | SUPERSEDES: LD-95 (D) 140.6 |
| SIGNATURE: |  |

POLICY

- The Department has contracts statewide with Subsurface Utility Engineering (SUE) consultants to designate and locate utilities on projects selected by the Department.  Utilities are designated by marking the presence of a subsurface utility using a geophysical prospecting technique.  Accurate locations of subsurface utilities are obtained horizontally and vertically by digging test holes.

- All projects shall be designated by the Consultant or the survey party as determined by the State Location and Design Engineer.  A determination will be made and indicated on Form LD-430 as to the need to secure the underground utility designating service.  All projects with buried water, gas or sanitary sewer force mains should be designated.  The letter of authorization will then indicate the manner in which this will be accomplished.

PROCEDURE

- The following procedure has been developed to identify and resolve utility conflicts at an early stage in plan design.  A procedural flow chart is shown on Sheet 7 of 9 indicating the steps to be taken.

Utility Survey Data

- The project survey will show all visible utility facilities such as water meters, cutoff valves, poles, etc. and all sanitary (except force mains) and storm sewers including top and invert elevations.  The next structure (manhole, etc.) outside of survey limits shall be included with elevations.

Submitting Plans

- The unit preparing the plan base shall submit a Microstation DGN file and three (3) sets of B/W prints of the entire project (including title sheet and/or location map).  The file should clearly show the survey line that was established in the field along with sufficient references to locate and retrace the original line.  Also submit one (1) print of the computer alignment printout of the survey line that was established in the field to the State Survey Parties Engineer via Form LD-261 (Request for Additional Survey).

Simultaneous Plotting

- Annotation, property data and any other information can be secured and plotted simultaneously with the designating of the subsurface utilities.

Designating

- The horizontal location of existing subsurface utilities will be designated by the consultant and the information returned to the Department in the format requested.

Preliminary Road Plan Development

- Upon receipt of the underground utility designation (horizontal) data, preliminary road plans, including hydraulic design, will be developed.  The designer will request that the Structure and Bridge and Traffic Engineering Divisions submit preliminary bridge, sign, signal and lighting plans, including estimates, for detailed plan development prior to the roadway field inspection.

- A review is to be made with these divisions by the designer to determine if there are utility conflicts with bridges, signs, signals, etc. based on the horizontal location of the utilities.

- The design of the project drainage facilities, walls and other features are to avoid horizontal utility conflicts where feasible.

- Prints are to be resubmitted to Structure and Bridge and/or Traffic Engineering if the design is altered during plan development affecting their preliminary plans.

UTILITY LOCATING SERVICES

Determination

- Potential vertical utility conflicts shall be determined after all feasible horizontal design adjustments have been incorporated into the design.  The designer shall, based on the magnitude of the underground utility involvement, determine whether locating services (test holes) provided under the consultant contract should be requested.  This determination should be made after discussing the project with the District Utilities Engineer.

- When other Divisions need test holes, they are to submit their requests directly to the designer for inclusion in his submission.

Scheduling of requests for Test Holes

The designer should request the Underground Utility Location (Test Holes) approximately six (6) months prior to the scheduled Field Inspection in order for the evaluation of test hole data and necessary plan changes to be made before Field Inspection.

It is expected that the request for test holes will be based upon preliminary hydraulic design and when the hydraulic design is finalized, additional test holes may be needed.

Please see Flow Chart on sheet 7 of 9.

Requesting Locating (Test Hole) Information (when required)

- The designer shall submit the applicable mylar sheets on which the test holes are requested, two (2) sets of prints of the entire project (including title sheet and/or location map and sheets containing bench marks).  The sheets should clearly show the survey 	line that was established in the field along with sufficient references to locate and retrace the original line.  Also submit one (1) print of the computer alignment printout of the survey line that was established in the field to the State Survey Parties Engineer via Form LD-261 (Request for Additional Survey).  The designer shall clearly mark in red pencil the location of test holes to be secured on one set of the prints.  Prior to submitting the request for additional survey, the designer shall request that the District Utilities Engineer review the marked prints to assure that all necessary data will be secured with the initial request.  The District Utility Engineer should advise the designer of any known utility relocations that are proposed which will negate the need for any test holes.

- Test holes should be secured on all underground facilities, i.e., water and gas lines larger than 75 millimeter (3 in), telephone and electric lines in conduit systems and sanitary sewer force mains when there are potential conflicts.  Direct buried telephone or electric cables normally should not require test holes.  Service lines to properties should not be secured unless they are 150 millimeter (6 in) or greater in size and test holes should not be requested for facilities where construction will require that the facility be relocated.  Test holes should not be requested for gravity sanitary sewer facilities, unless the inverts of the manholes are not obtainable because of physical obstructions.  In addition to the potential conflict sites where the utilities are crossed by the proposed storm drainage, consideration should be given to requesting data in locations:

- Where potential conflicts may exist with the project design (i.e., retaining walls, bridge footings, signal structures, ditches, entrance cuts, unsuitable material, etc.).

- Where cut to the subgrade line is 0.5 meter (18 in) or less.  (Test holes should not be requested in cuts where the excavation would be expected to uncover the utility.)

- Requests from District design units are to be made through the respective Design Coordinators.

Non-Project Request

- There will be instances where the services furnished under this contract may not be related to a project being designed for construction.  In these cases, a request, by memorandum, should be made to the State Survey Parties Engineer stating the need, an appropriate charge number and the date when the data is needed.  A sketch should be furnished showing the location with horizontal and vertical control.

Data Distribution

- When the test hole data has been secured, it will be transmitted to the project designer for his evaluation and incorporation into the roadway plans distribution to others as requested.

Evaluating Test Hole Data

- The designer shall review the test hole data secured, and make an evaluation as to whether the facility is vertically in conflict or not.  Should there be a conflict between the utility and the proposed structure, ditches, roadway or entrance cuts, etc., or wherever test holes are dug the designer shall determine if changes can be made to eliminate the utility conflict.  If the design is changed, new test hold data may be required.  Should such changes significantly increase the cost of the construction items, the designer shall advise the Utility Section and the Urban Division, if applicable, of the estimated cost for proper disposition.

If the utility engineer determines that a utility adjustment would be warranted rather than a storm sewer change or if a utility relocation is proposed, the utility engineer shall advise the designer so that the storm drainage design can be finalized.

The results of this evaluation shall be shown on the UNDERGROUND UTILITIES TEST HOLE INFORMATION sheet (see sample, sheet 8 of 9) and a copy shall be sent to the Utility Section and the District Utilities Engineer.

ROADWAY AND UTILITY FIELD INSPECTIONS

Distribution of Prints

- After Roadway F.I. evaluation is complete and approval received, the appropriate changes must be incorporated in to the plans.  The designer shall distribute prints for the Utility F.I. in accordance with IIM LD- (D) 68 and the Utility Field Inspection Form LD-428 (attached).

- Prints of manual or computer plotted cross sections are to be included.

- The Designer/Consultant is to be notified of the Utility Field Inspection on Interstate, Primary and Urban projects.  Check the appropriate data on the Utility Field Inspection Form.

Utility Test Hole Data

- The underground utilities test hole information shall be shown on the Underground Utilities Test Hole Information Sheet, available in the CADD insertable sheet directory, (See sheet 8 of 9) or on a plan summary sheet.  The information contained on the test hole information sheet shall include the utility owners, addresses, phone numbers and the legend for all known utilities.

CONSTRUCTION PLANS

- The Underground Utilities Test Hole Information sheet (see sample sheet) is to be included in the construction plans.  The designer will specify the clearances (e.g. 0.35 meter clear. over water line) and any action taken (e.g., water line relocated, water line sleeved through 1.8 meter X 2.4 meter box culvert, etc.) in the remarks column.

- Required utility adjustments will be determined by the Utility Engineer.  The designer will indicate these utility adjustments (yes or no) on the Underground Utility Test Hole Information Sheet.

- The utility test hole information will not be shown on the construction plan sheets, but shall be included on the detail drawings for retaining walls, bridge footings, signal structures, special design items, etc.  Include any utility information that may be beneficial to the Contractor, (i.e., 430 millimeter (17 in) between top of waterline and retaining wall footing, top of utility elevation, etc.).  Caution must be exercised to ensure that the data being shown applies to facilities that will still be in place during the construction of the highway project.

INSERTABLE SHEET

An insertable sheet entitled  “UNDERGROUND UTILITY TEST HOLE INFORMATION” (Metric or Imperial) is available through the CADD files for insertion into applicable plan assemblies.

| LD-428 (Rev. 9-99) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # UTILITY FIELD INSPECTION FORM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Date |  |  |  |  |
| MEMORANDUM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Route |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Proj. |  |  |  |  |
| To: District Administrator |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | PPMS ID# |  |  |  |  |
| ## Attn: District Utility Engineer |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| From: Location and Design Project Manager: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Enclosed are |  |  |  |  |  |  |  |  |  |  | prints of plans and |  |  |  | prints of x-sections on the above described |  |  |  |  |  |
| project which are being sent to your for the Utility Field Inspection. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ( |  |  |  | ) |  |  |  | 1 set of prints, including cross sections (plus 1 set of prints, 1 set of cross sections and 1 set of plan sheets only for each Utility Company). |  |  |  |  |  |  |  |  |  |  |  |  |
| ( |  |  |  | ) |  |  |  | Underground Utility Test Hole Data has been included. |  |  |  |  |  |  |  |  |  |  |  |  |
| ( |  |  |  | ) |  |  |  | Underground Utility Test Hole Data has been requested and will be evaluated and available on or about ____________________________ |  |  |  |  |  |  |  |  |  |  |  |  |
| ( |  |  |  | ) |  |  |  | The Underground Utility Test Hole Data was not required. |  |  |  |  |  |  |  |  |  |  |  |  |
| Please schedule the Utility Field Inspection with the affected utility companies. Copies of the Utility Field Inspection Report (Form UT-3) are to be distributed in accordance with the requirements contained on the form. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ( |  |  |  |  | ) |  |  |  | The Project Designer would like to attend the Utility Field Inspection. Please notify as to the time and location. |  |  |  |  |  |  |  |  |  |  |  |
| ( |  |  |  |  | ) |  |  |  | The Hydraulic Designer would like to attend the Utility Field Inspection. Please notify as to the time and location. |  |  |  |  |  |  |  |  |  |  |  |
| ( |  |  |  |  | ) |  |  |  | The Project Designer will attend the Utility Field Inspection if requested. |  |  |  |  |  |  |  |  |  |  |  |
| ( |  |  |  |  | ) |  |  |  | The Hydraulic Designer will attend the Utility Field Inspection if requested. |  |  |  |  |  |  |  |  |  |  |  |
| If the Department is to obtain utility easements please provide sufficient data, as detailed in the Road Design Manual, to plot the utility easements on the plans. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ( |  |  |  |  |  | ) |  |  |  | Utility Field Inspection prints include changes recommended at F.I. |  |  |  |  |  |  |  |  |  |  |
| ( |  |  |  |  |  | ) |  |  |  | Utility Field Inspection prints do not include F.I. recommendation. |  |  |  |  |  |  |  |  |  |  |
| cc: | Director of Right of Way and Utilities (Utility Section) with 1 set of prints Urban Engineer (if applicable) Hydraulics Designer/Coordinator with 1 set of prints |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

THIS PAGE

INTENTIONALLY BLANK

DDM5

Underdrains

VIRGINIA DEPARTMENT OF TRANSPORTATION

## LOCATION AND DESIGN DIVISION

# INSTRUCTIONAL AND INFORMATIONAL MEMORANDUM

| GENERAL SUBJECT: #### UNDERDRAIN | NUMBER: #### DDM 5 |
| --- | --- |
| SPECIFIC SUBJECT: DRAINAGE FOR PAVEMENT STRUCTURE; #### UNDERDRAINS IN GORE AREAS | DATE: # APRIL 5, 2001 |
|  | SUPERSEDES: ###### LD-01 (D) 130.8 LD-89 (D) 74.1 |
| DIVISION ADMINISTRATOR APPROVAL: C. F. Boles, III Acting Location and Design Engineer |  |

GUIDELINES

- When a Standard Underdrain UD-3, UD-4 or UD-7 passes through a commercial entrance, “non-perforated” pipe is required between the limits of the curb returns.  This “non-perforated” pipe is to be summarized with the applicable underdrain.

(See Standards UD-3, UD-4, and UD-7 and Sample Summary)

- Standard underdrains will provide drainage for pavement structures as recommended by the Materials Division.

- Standard EW-12 shall be used at outlet ends of all underdrains which do not tie to other drainage structures (inlets, manholes, etc.).

- When ramp gore areas are above and sloping toward rigid pavement, abutted by asphalt shoulders, UD’s will be provided at the gore to collect and drain water under the pavement.

- Designers are cautioned that special attention must be given to superelevated curves and transitions to assure that the underdrain is properly located to provide drainage for subbase material.

DESIGN PROCEDURES

- The Roadway Designer will submit Form LD-252 to the Materials Division, requesting preliminary pavement design and underdrain type and location recommendations.  Form LD-252 will be submitted during the early stages of project development so that the requested information will be available to the Drainage Designer during the drainage design phase prior to the Field Inspection.

- The Materials Division will provide the Roadway Designer with recommendations for the preliminary pavement design and the type and location of underdrains for the project.  Underdrain recommendations will include Standard UD-2, UD-4, UD-5, UD-6 and/or UD-7 underdrains, as appropriate.  Recommendations will include Standard UD-1 underdrains when sufficient data exists to determine locations.

- Prior to submitting the project to the hydraulics unit for drainage design, the Roadway Designer will depict the underdrains on the drainage layer of the electronic files and /or hard copy of the plans at the locations recommended by the Materials Division.  The Roadway Designer will depict only those underdrains that parallel the roadway centerline.  A copy of the Materials Division’s report will be included in the data forwarded to the Drainage Designer with the request for the drainage design.

- The Roadway Designer will depict Standard UD-3 Sidewalk Underdrains on the drainage layer of the electronic files and/or hard copy of the plans at the locations recommended by the District Construction Engineer during the Field Inspection phase of the project development.

The Drainage Designer will:

- Determine the locations for CD-1 or CD-2’s at:

  - Down grade end of cut to fill transitions.

  - Sag points in roadway grade.

  - Bridge approach slabs.

- Determine outlet pipe locations for all parallel underdrain systems.  Unless otherwise approved by the Materials/Hydraulics Engineer, the following criteria will apply:

  - UD-1 – Variable spacing

  - UD-2 – 500 feet (150 m) maximum spacing

  - UD-3 – 1000 feet (300 m) maximum spacing

  - UD-4 – 350 feet (100 m) maximum spacing

  - UD-5 – 350 feet (100 m) maximum spacing

  - UD-7 – 350 feet (100 m) maximum spacing

- For Rural (shoulder/ditch design) projects:

  - Determine the modifications required to the ditch typical section in order to provide a minimum 12 inches (300 mm) freeboard (vertical clearance) between invert of outlet pipe and invert of receiving ditch.

Or

-	Design a storm sewer system under the ditch line for the connection of underdrain outlet pipes that provide for the minimum 12 inches (300 mm) freeboard between the invert of the outlet pipe and the invert of the receiving structure.

- For Urban (curb and gutter/storm sewer design) projects:

Design the storm sewer system to provide the minimum 12 inches (300 mm) freeboard between the invert of the outlet pipe connection and the invert of the receiving structure.

- Specify EW-12 Endwall at end of outlet pipe or specify connection to another structure (manhole, drop inlet, etc.)

- Depict the required underdrains and/or outfall systems on the drainage layer of the electronic files or on redline prints of the plans.  The information will be transmitted to the Roadway Designer along with the normal drainage design for the project.

- Projects that have progressed beyond the early stages of project development will be coordinated by the Roadway Designer and evaluated by the Materials Engineer and Drainage Designer to determine necessary design or feasible redesign to accommodate proper installation and outfall of underdrains.  Each step in the procedure described herein under DESIGN PROCEDURES will be accomplished if possible.

TYPES AND USAGE

- Drainage for Pavement Subbase:

| # STANDARD | #### USAGE AND PURPOSES |
| --- | --- |
| UD-1 | As recommended by materials division to lower ground water table in cuts |
| UD-2 | Drains raised grass median strips as recommended by materials division |
| CD-1 & 2 | Drains subsurface water from cuts and fills according to road and bridge standards and material division |
| #### UD-3 | Drains soil under sidewalk |
| UD-4 | Provides drainage for pavement structures recommended by materials division |
| #### UD-5 | Same as UD-4; more easily added to previously constructed projects |
| #### UD-7 | Provides pavement structure drainage as recommended by material division for existing pavements |
| #### EW-12 | Used at outlet ends of all underdrains which do not tie to other drainage structures (inlets, manholes, etc.) |

- Underdrains in Gore Areas

- Ramp gore areas on down grades are prone to retaining water that may spill over the pavement.  This may result in slippery pavement and icing if the pavement structure is not adequately drained.  See Standard UD-4 for method of installation.

PAY ITEMS

- The following Computer Estimate Item Codes are to be used:

PAY ITEM 	PAY UNIT	ITEM CODE

Underdrain UD-1		L.F. (m)	00580

Underdrain UD-2	L.F. (m)	00585

Underdrain UD-3	L.F. (m)	00587

Underdrain UD-4	L.F. (m)	00588

Underdrain UD-5, Geocomposite	L.F. (m)	00589

Comb. Underdrain CD-1	L.F. (m)	00590

Comb. Underdrain CD-2	L.F. (m)	00591

Comb. Underdrain CD-1 & 2	L.F. (m)	00592

Outlet Pipe	L.F. (m)	00595

Endwall EW-12	Each	00596

Underdrain UD-7	L.F. (m)	00597

PLAN DETAILS

- When showing EW-12’s on plans, label as follows showing appropriate slope:

1 – St’d. EW-12 Req’d. (4:1 Slope)

SUMMARY

- Following is a typical method of summarizing underdrains:

#### IMPERIAL

| #### UNDERDRAIN SUMMARY |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| STA. to STA. | UD-1 | UD-4 |  | CD-1 | OUTLET PIPE | EW-12 |  |
|  |  | Perforated | Non-Perforated |  |  | 2:1 | 4:1 |
|  | L.F. | L.F. | L.F. | L.F. | L.F. | Each | Each |
| 20+00 To 31+00 Rt. | 1100 |  |  |  | 500 | 1 | 1 |
| 25+00 To 51+00 Rt. |  | 2350 | 250 |  | 400 | 2 |  |
| 31+50 Lt. |  |  |  | 200 | 250 | 1 | 1 |
| TOTALS | 1100 | 2350 | 250 | 200 | 1150 | 4 | 2 |

#### METRIC

| #### UNDERDRAIN SUMMARY |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| STA. to STA | UD-1 | #### UD-4 |  | CD-1 | OUTLET PIPE | #### EW-12 |  |
|  |  | #### Perforated | Non-Perforated |  |  | 2:1 | 4:1 |
|  | #### Meters | #### Meters | #### Meters | #### Meters | #### Meters | #### Each | #### Each |
| 20+00 To 24+00 Rt. | 400 |  |  |  | 150 | 1 | 1 |
| 25+00 To 36+00 Lt. |  | 1000 | 100 |  | 100 | 2 |  |
| 25+00 To 36+00 Rt. |  | 1020 | 80 |  | 120 | 2 |  |
| 31+50 Lt. |  |  |  | 60 | 75 | 1 | 1 |
| Totals | 400 | 2020 | 180 | 60 | 445 | 6 | 2 |

INSERTABLE SHEETS

For Metric Projects:

Standards UD-1, UD-2, UD-3, UD-4, UD-5, UD-7, CD-1 and CD-2, are void in VDOT’s 1996 Road and Bridge Standards and are replaced by the following Insertable Sheets (available in the CADD Insertable Sheet Directory):

- UD-1, Standard Groundwater Underdrain – 				Drawing No. MA-80

- UD-2, Standard Underdrain for use with Raised Grass Median – Drawing No. MA-80

- UD-3, Standard Sidewalk Underdrain – 				Drawing No. MA-55

- UD-4, Standard Pavement Edgedrain - 				Drawing No. MA-81

- UD-5, Prefabricated Geocomposite Retrofit Pavement Edgedrain – Drawing No. MA-82

- UD-7, Standard Retrofit Edgedrain – 					   Drawing No. MA-83

- CD-1, Standard Combination Underdrain (At Lower End of Cut) – Drawing No. MA-84

- CD-2, Standard Combination Underdrain – 				  Drawing No. MA-84

SPECIAL PROVISIONS

- 501c - (Copied Note) Projects having Underdrains (Imperial Projects)

- 501 B - Prefabricated Geocomposite Pavement Underdrain UD-5 (Imperial and Metric Projects)

DDM6

DRAINAGE DESCRIPTIONS

VIRGINIA DEPARTMENT OF TRANSPORTATION

## LOCATION AND DESIGN DIVISION

# DRAINAGE DESIGN MEMORANDUM

| GENERAL SUBJECT: #### DRAINAGE DESCRIPTIONS | NUMBER: #### DDM 6 |
| --- | --- |
| SPECIFIC SUBJECT: #### BASIC DRAINAGE DESCRIPTION FORMATS FOR HYDRAULIC PLAN ITEMS | DATE: # September 1, 2004 |
|  | SUPERSEDES: LD-01 (D) 223, Road Design Manual, HDA 02-02, & DDM1 |
| ADMINISTRATOR APPROVAL: R. T. MILLS State Hydraulics Engineer |  |

INSTRUCTIONS

- Descriptions for hydraulic items shall be written in accordance with these instructional guidelines.  General examples of basic drainage descriptions are shown for illustrative purposes.  These examples are intended to assist the Drainage Designer in the consistent application of VDOT procedures and practices.  The numerical values utilized in the descriptions are for illustration only.  These examples are reflective of the 2001 VDOT Road and Bridge Standards.

PLAN MEASUREMENTS

- The length of culverts and storm sewer pipe shall be shown to the nearest one foot.

- Invert elevations for culverts shall be shown to the nearest 0.1.

- Invert elevations for storm sewer pipe shall be shown to the nearest 0.01 foot.

- Linear footage of manholes and heights of junction boxes and drop inlets shall be shown to the nearest 0.1 foot.

- The design height of cover for culverts and storm sewer pipe shall be shown to the nearest one foot.

- The skew angle for culverts shall be shown to the nearest 5 degree increment.

PIPE LENGTHS

  - The actual scaled/measured value should be shown.

  - Pipe lengths are typically determined based on the horizontal plan view distance between the ends of the pipe segment.  Where pipes are specified to be laid on steep slopes, such as the outlet pipe from a shoulder slot inlet, the length of the pipe should be determined based on the length measured along the incline.

- The location of the ends of a segment of drainage pipe will vary depending on the type of terminal structure specified.  The ends of the pipe should be established based on the following:

  - For terminal structures such as drop inlets, manholes, junction boxes, etc., the end of the pipe should be established based on the point at which the exterior walls of the pipe intersect the interior wall of the terminal structure.  An exception to this would be where a terminal structure would have a base unit with an internal dimension less than the external dimension of the pipe.  In this case the end of the pipe should be established based on that point at which the interior walls of the pipe intersect the interior wall of the terminal structure.

  - Where endwalls are specified as terminal structures, the end of the pipe and the location of the face of the endwall should be established based on that point at which the embankment slope intersects the interior wall at the crown (top) of the pipe.

  - Where end-sections are specified as terminal structures, the point at which the embankment slope intersects the exterior wall at the top of the end-section (at its full height) should be determined.  Dimension “C” noted in the appropriate table on the Standard Drawings for ES-1, ES-1A or ES-3 (as applicable) should be subtracted from this point to establish the location (and pay line) for the end of pipe.

  - Where the pipe projects beyond the embankment with no type of terminal treatment specified, the end of the pipe should be established based on that point at which the embankment slope intersects the flow line (invert) of the pipe.

SKEW ANGLE OF CULVERTS

- The angle of skew shown on the plans for a drainage culvert is the acute angle formed by the centerline of the structure and a line drawn perpendicular to the roadway baseline that the culvert crosses.  Where the culvert crosses more than one roadway baseline and where the baselines at the opposite ends of the structure are not parallel, an angle of skew for each end of the structure shall be shown in the description and in the summaries.

STRUCTURE NUMBERS

- A numbering system is to be used to identify all proposed drainage items on the plans and those existing items to be modified or adjusted with the proposed construction (Exception – Projects with minimal drainage items that will use a streamline summary).  A two number designation is to be used.  The first number will identify the number of the plan sheet that contains the item and the second number will designate the assigned item number (e.g., Structure 4-20 is item number 20 on plan sheet 4; Structure 11B-2 is item number 2 on sheet 11B).

- Culverts shall be identified by a single designation (e.g., 15-9).

- For storm drain systems, the structures (inlets, manholes, junction boxes, etc.) shall be individually numbered.  The pipe connecting two such structures shall be identified as from point to point (e.g., 4-6 to 4-7 is the pipe between structures   4-6 and 4-7).

- The structure designation numbers are to be shown within ellipses.  The descriptions are to be shown, space permitting, on the corresponding plan sheet.  If all of the descriptions cannot be shown on the plan sheet, a separate drainage description sheet should be provided.

PROTECTIVE COATINGS

- Where a protective coating is required for culverts, storm sewers and concrete structures exposed to the normal ebb and flow of tidal water or a corrosive environment, the Drainage Designer should include the following notation in the drainage description for the specified structures:

Pipe or structure is to have protective coating applied in accordance with Section 404 of the VDOT Road and Bridge Specifications.

PIPE DESCRIPTIONS

- Each description should list the categories of information, as may be appropriate in the following order:

- All data pertaining to the pipe or culvert barrel (length, size, skew, cover, inverts)

- The type of end treatment (including erosion control protection)

  - The recommended foundation data and minor structure excavation quantities

- The “Design Height of Cover” must be shown for each pipe description on the plans (including pipes under entrances) and on the drainage summary.  This allows the Contractor to determine the proper strength, sheet thickness, or class of pipe from the Road and Bridge Standard PC-1 drawings applicable to a particular location.  When specifying less than the standard minimum cover on concrete pipe, a reference to drainage general note D-15 should be included in the description for the structure.

- In those cases where the Materials Division’s Subsurface Investigation Report indicates a soft, yielding or otherwise unsuitable foundation material, the description would include the recommended excavation and backfill information and be noted as follows:

Excavate 20” below bottom of culvert and backfill with Bedding Material Aggregate #25 or 26

200 Cu. Yds. Minor Structure Excavation

### 100 Tons Bedding Material Aggregate #25 or 26

  - The specified bedding material quantity should be that required for backfilling the unsuitable material excavation below the normal 4 inches of bedding material and within the vertical limits shown in the Road and Bridge Standard PC-1 drawings.

  - The specified minor structure excavation quantity should be measured from the top of the existing ground surface or bottom of the normal roadway excavation limit, whichever is lower, to the bottom of the foundation trench and within the vertical limits shown in the Road and Bridge Standard PC-1 drawings.

  - The quantities specified for minor structure excavation and bedding material should include that required for endwalls, wingwalls, or other appurtenances.  This quantity is based on the ratio of the plan area of the endwalls, wingwalls, or other appurtenances to the plan area of the culvert or pipe barrel.  (See IIM LD-91 (D) 71.8)

- The strength, thickness, gage, class of pipe or method of bedding will not be noted on the plans except in those cases where, for specific reasons, the Road and Bridge Standards PC-1 and PB-1 Tables will not govern.

- Pipe fittings such as tees, wyes, reducers, etc. are paid for as linear feet of pipe based on the largest dimension.  Therefore, such items should be included in the description of the larger size pipe and their length included in the total length of that pipe segment.

TYPICAL CULVERT DESCRIPTIONS

- These descriptions allow the Contractor the option of utilizing any of the pipe materials specified in the allowable pipe type table for a particular location.  If there is only one type of allowable culvert material, the type of pipe material should be specified in the description (e.g., 100’-48” Conc. Pipe Req’d.).

(2-3)	100’-48” Pipe Req’d. (6’ Cover)(20°Skew)

### Inv.(In) 435.0 Inv.(Out) 434.0

2 St’d. EW-2 Req’d.

11 Tons Erosion Control Stone Class I, St’d. EC-1 Req’d.

378 Cu. Yds. Minor Structure Excavation

  - 100’-24” Pipe Req’d. (3’Cover)

Inv.(In) 435.0 Inv.(Out) 434.0

1 St’d. ES-1 or 2 Req’d. Lt.

1 St’d. EW-11 Req’d. Rt. 4:1 Slope

CONCRETE PIPE ON RADIUS

- Concrete pipe may be installed on a radius using the open joint method or using the bevel pipe method with or without open joints.  Concrete pipe that is installed on a radius using the open joint method is standard pipe and should not be specified as concrete radial pipe.  See DDM1 for the minimum radius for each method for various pipe sizes.

- OPEN JOINT METHOD

  - 100’-48” Pipe Req’d. (6’ Cover)

(530’	Radius with open joints – using 8’ pipe joint lengths)

Joints are to be opened a maximum of 25% of the spigot or tongue length.

### Inv.(In) 435.0 Inv.(Out) 434.0

2 St’d. EW-2 Req’d.

11 Tons Erosion Control Stone Class I, St’d. EC-1 Req’d.

378 Cu. Yds. Minor Structure Excavation

- BEVEL PIPE METHOD

(3-1)	100’-48” Conc. Radial Pipe Req’d. (6’ Cover)

### (120’	Radius – using 8’ pipe joint lengths with full bevel)

### Inv.(In) 435.0 Inv.(Out) 434.0

2 St’d. EW-2 Req’d.

11 Tons Erosion Control Stone Class I, St’d. EC-1 Req’d.

378 Cu. Yds. Minor Structure Excavation

- BEVEL PIPE WITH OPEN JOINT METHOD

(6-7)	100’-48” Conc. Radial Pipe Req’d. (6’ Cover)

### (95’ Radius with open joints – using 8’ pipe joint lengths with full bevel)

### Joints are to be opened a maximum of 25% of the spigot or tongue length.

### Inv.(In) 435.0 Inv.(Out) 434.0

2 St’d. EW-2 Req’d.

11 Tons Erosion Control Stone Class I, St’d. EC-1 Req’d.

378 Cu. Yds. Minor Structure Excavation

JACKED PIPE

(5-6)	80’-48” Jacked Conc. Pipe Req’d. (25’ Cover)

### Inv.(In) 197.6 Inv.(Out) 197.0

2 St’d. EW-2 Req’d.

11 Tons Erosion Control Stone Class I, St’d. EC-1 Req’d.

MULTIPLE PIPE INSTALLATION

(8-9)	300’-48” Pipe Req’d. (7’ Cover)

### (Triple Line – 100’ each line)

### Inv.(In) 164.8 Inv.(Out) 164.1

2 St’d. EW-7 Req’d.

34 Tons Erosion Control Stone Class I, St’d. EC-1 Req’d.

1,134 Cu. Yds. Minor Structure Excavation

EXISTING PIPE EXTENSION

- The vertical and horizontal alignment of the pipe extension should duplicate that of the existing pipe.  The type of pipe specified for the extension should be the same as the existing pipe.  The cover specified should be the maximum that occurs along the entire run of pipe, including the existing section.

(2-3)	Existing Pipe To Be Extended with 50’-36” Corrugated Steel Pipe Req’d. (7’ Cover)

### Inv.(In) 435.0 Inv.(Out) 434.0

1 St’d. EW-1 Req’d.

STORM SEWER PIPE

(2-3) T0 (3-3) 	195’-24” Conc. Pipe Req’d. (11’ Cover)

### Inv.(In) 15.2 Inv.(Out) 14.5

BOX CULVERT DESCRIPTIONS

STANDARD (CAST IN PLACE)

- The standard description should be used where a cast in place structure can be used.  However, the specifications allow the Contractor the option of substituting a precast structure with approval of the Engineer.

(4-3)	150’- 6’ X 8’ Box Culvert Req’d. (25’ Cover)(15° Skew)

Inv.(In) 60.0 Inv.(Out) 57.0

St’d. BCS-DT, BCS-30, & BCW-21

4 St’d. Type I Wings Req’d.

46 Tons Erosion Control Stone Class I, St’d. EC-1 Req’d.

527 Cu. Yds. Minor Structure Excavation

PRECAST

- The precast description should be used where a precast structure only is desired.

(4-8)	150’- 6’ X 8’ Precast Box Culvert Req’d. (25’ Cover)(15° Skew)

Inv.(In) 60.0 Inv.(Out) 57.0

2 Headwalls Req’d. (Cost to be included in price bid for linear feet of box culvert)  Reference St’ds. BCS-DT & BCS-30

4 Wings Req’d.  Reference St’d. BCW-21, Type 1(K)

46 Tons Erosion Control Stone Class I, St’d. EC-1 Req’d.

527 Cu. Yds. Minor Structure Excavation

STRUCTURES

- When specifying precast structures, it is not necessary to identify, in the description, the applicable precast standard base, riser, and top units, unless a particular type of component is desired.  The Contractor should, wherever possible, be allowed the option of determining the most economical units to utilize to assemble the desired structure.

- In addition to the standard information, the drainage description should include all information required to properly construct the structure.  The description should be clear to the extent that there is no doubt as what is to be done at the location.  Some examples of additional information to be included in a description would be:

- Connect To Existing 18” Conc. Pipe

- Connect UD-4 TO DI

- Standard IS-1 inlet shaping should be specified for manholes, drop inlets, or junction boxes where the main trunk line of a storm sewer changes direction or pipes of approximately the same size intersect and are carried forward in a single pipe.

- Standard SL-1 safety slabs should be specified for manholes, drop inlets, or junction boxes in accordance with the guidance outlined in DDM1 and the standard drawing.

- All drop inlets (both curb and median), catch basins, junction boxes and other such structures that require a frame and cover or grate at finished ground elevation, shall show the height dimension “H” on the plans and on the Drainage Summary.  This dimension is to be measured from the invert elevation to the top of the concrete or masonry structure and is to be shown to the nearest 0.1 foot.

- Manholes should be shown as the number of linear feet required, measured from the invert to the top of the concrete or masonry structure.  The linear feet of manhole specified should not include the height of the frame and cover.

CURB DROP INLETS

- The standard description assumes cast in place; however, the Contractor is allowed the option to substitute a precast structure.

(3-1)	1 St’d. DI-4D Req’d.

L=8’, H=5.2’ Inv. 197.6

St’d. IS-1 Req’d.

- When the required structure height is greater than the maximum allowed for a cast in place structure, or a precast structure is desired, the description would be:

(9-7)	1 St’d. DI-4DD (Precast)  Req’d.

L=8’, H=25.0’ Inv. 197.6

2 St’d. SL-1 Req’d.

GRATE DROP INLETS

- Descriptions for Standard DI-5, DI-7, and DI-12 series grate drop inlets should specify the type of grate required, i.e., a Type I grate for areas where pedestrian access is unlikely or a Type III (DI-5 & 7) or Type II (DI-12) for pedestrian accessible areas.  When a DI-7 inlet is to be located in areas subject to traffic (e.g., shoulders, parking areas, etc.), a load carrying Grate B should be specified.

(9-16)	1 St’d. DI-7 Req’d. Grate A Type II Req’d.

H=5.3’ Inv. 23.6

- Descriptions for Standard DI-5 inlets should include the type of cover.  The Standard PG-2A cover type most closely matching the ditch configuration should be specified.  The height of the structure is measured from the invert to the top of the concrete cover.

(4-5)	1 St’d. DI-5 Req’d. Type I Grate Req’d.

St’d. PG-2A Type E Cover

H=4.8’ Inv. 13.6

MANHOLES

- If a cast in place structure only is to be allowed, show only the MH-1 designation.  Show only the MH-2 designation if a precast unit only is to be allowed.  The option of utilizing cast in place as well as precast manholes should be allowed at all locations except for those where placement is limited due to existing pipelines, utilities, the size of pipe, etc.  Most locations should permit the Contractor the option to utilize either and the descriptions should specify both the cast in place and precast standard.

(3-1)	14.6 Lin. ft.  St’d. MH-1 or 2 Req’d.

1 St’d. MH-1 Frame & Cover Req’d.

Inv. 83.4

1 St’d. SL-1 Req’d.

JUNCTION BOXES

(8-3)	1 St’d. JB-1 Req’d.

H=12.8’, W=4’, D=5’

Type A Tower Req’d.

1 St’d. MH-1 Frame & Cover Req’d.

Inv. 121.4

1 St’d. SL-1 Req’d.

STORMWATER MANAGEMENT STRUCTURES

- In those instances where the stormwater management basin is to be utilized as a temporary sediment basin, the description should be so noted with a reference to Standard SWM-DR for details.

- SWM DRAINAGE STRUCTURE

(14-7)	6.7’ St’d. SWM-1 Req’d.

##### Bottom Elev. 23.8

3” Diameter Water Quality Orifice Req’d., Inv. 26.8

10” Diameter Orifice Req’d., Inv. 28.8

See Sheet 2G For Details.

- STORMWATER MANAGEMENT DAM

(11-9)	 1 SWM Dam Req’d.

See sheet 2E for details.

- MANUFACTURED WATER QUALITY STRUCTURES

(7-3)	1 Water Quality Structure Req’d.

Top Elevation 26.3

##### Inv. Pipe (In) 20.3, Inv. Pipe (Out) 20.0

Minimum WQV=2,345 Cu. Ft.

Minimum WQQ=8.5 CFS

EXISTING STRUCTURES

- “Modify” should be used when a major work effort is required (e.g., connecting or removing pipes, adjusting height more than 1 foot, etc.).

(4-11)	Modify Existing Drop Inlet

Adjust To Grade. Raise 2.3’

Add DI-3B, L=6’ Top.

Proposed Top Elev. 153.6

See Sheet 2K For Details.

- “Adjust” should be used when a minor work effort is required (e.g., adjusting height 1 foot or less).

(5-18)	Adjust Existing MH

Adjust To Grade.  Raise 0.5’

1 St’d. MH-1 Frame & Cover Req’d.

Proposed Top Elev. 234.3

- All work to be performed to modify the structure should be clearly stated in the drainage description.  Other such information would be:

  - Modify To (accept/remove) 15” Conc. Pipe

  - Connect UD-4 To Structure

  - Convert Existing DI to Manhole

  - To Be Cleaned Out

- The necessary standard items for completing the work should be specified (e.g., precast units, manhole frame and cover, etc.).  The structural condition of an existing structure should be field evaluated to determine the suitability for modification.  Those structures found to be structurally deficient or in poor condition should be replaced in lieu of being modified.  The cost of total replacement versus modification should also be evaluated to make sure the most economical solution is being proposed.