Volume 1 total ELECTRONIC plan submission 96 METRIC STANDARDS

| description | ## SET NEW FILE STRUCTURE | PDF CONVERTED | NEW FORMAT | REVISED INFORMATION | SET LINKS & BOOKMARKS | PERCENT COMPLETED | COMMENTS |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ### VOLUME 1 |  |  |  |  |  |  |  |
| Index Convert to pdf, Set Links & Place on Web | X | X | X |  |  | 35% | Completed Word Doc. 5-12-03- Pdf’s & Bookmarks made 5/14/03 |
| Appendix Convert to pdf, Set Links & Place on Web | X | X | X | X | X | 90% | Pdf’s & Bookmarks made 7/11/02 |
| Section 100 Convert to pdf, Set Links & Place on Web | X | X | X | X | X | 90% | Pdf’s & Bookmarks made 7/11/02-Page replacement 6/16/03 |
| Section 200 Convert to pdf, Set Links & Place on Web | X | X | X | X | X | 90% | Pdf’s & Bookmarks made 7/11/02-Page replacement 6/19/03 |
| Section 300 Convert to pdf, Set Links & Place on Web | X | X | X | X | X | 90% | Pdf’s & Bookmarks made 7/11/02-Page replacement 6/20/03 |
| Section 400 Convert to pdf, Set Links & Place on Web | X | X | X | X |  | 80% | Pdf’s & Bookmarks made 7/11/02 |
| Section 500 Convert to pdf, Set Links & Place on Web | X | X | X | X | X | 90% | Pdf’s & Bookmarks made 7/11/02 Page replacement 6/29/03 |
| Section 600 Convert to pdf, Set Links & Place on Web | X | X | X | X | X | 90% | Pdf’s & Bookmarks made 7/11/02 Page replacement 6/29/03 |
| Section 700 Convert to pdf, Set Links & Place on Web | X | X | X | X | X | 90% | Pdf’s & Bookmarks made 7/11/02 |
| Section 800 Convert to pdf, Set Links & Place on Web | X | X | X | X | X | 90% | Pdf’s & Bookmarks made 7/11/02 Page replacement 6/29/03 |

Volume 2 total ELECTRONIC plan submission 96 METRIC STANDARDS

| description | ## TASKs | PDF CONVERTED | ASSIGNED TO | DATE DUE | PERCENT COMPLETED | WORK HOURS | COMMENTS |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ### VOLUME 2 |  |  |  |  |  |  |  |
| Index | Convert to pdf, Set Links & Place on Web |  | Wendy Clinger | 6/01/03 | 25% | 10 | Completed Word Doc. 5-12-03 |
| Section 1000 | Convert to pdf, Set Links & Place on Web |  | Wendy Clinger | 6/01/03 | 90% | 18 | Pdf’s & Bookmarks made 7/11/02 |
| Section 1100 | Convert to pdf, Set Links & Place on Web |  | Wendy Clinger | 6/01/03 | 90% | 18 | Pdf’s & Bookmarks made 7/11/02 |
| Section 1200 | Convert to pdf, Set Links & Place on Web |  | Wendy Clinger | 6/01/03 | 90% | 18 | Pdf’s & Bookmarks made 7/11/02 |
| Section 1300 | Convert to pdf, Set Links & Place on Web |  | Wendy Clinger | 6/01/03 | 90% | 18 | Pdf’s & Bookmarks made 7/11/02 |
| Section 1400 | Convert to pdf, Set Links & Place on Web |  | Wendy Clinger | 6/01/03 | 90% | 18 | Pdf’s & Bookmarks made 7/11/02 |

REVISIONS total ELECTRONIC plan submission 96 METRIC STANDARDS

| description | ## TASKs | DATE ASSIGNED | ASSIGNED TO | DATE DUE | PERCENT COMPLETED | WORK HOURS | COMMENTS |
| --- | --- | --- | --- | --- | --- | --- | --- |
| #### Revisions |  |  |  |  |  |  |  |
| 97 Revision (82 pages) | Convert to pdf, Set Links & Place on Web | 4/25/03 | Wendy Clinger | 6/01/03 | 90% | 2 | Received marked up revised sheets 5/12/03 - Pdf’s & Bookmarks made 5/14//02 |
| 98 Revision (29 pages) | Convert to pdf, Set Links & Place on Web | 4/25/03 | Wendy Clinger | 6/01/03 | 90% | 2 | Received marked up revised sheets 5/12/0303 - Pdf’s & Bookmarks made 5/14//02 |
| 5-99 Revision (3 pages) | Convert to pdf, Set Links & Place on Web | 4/25/03 | Wendy Clinger | 6/01/03 | 90% | 2 | Received marked up revised sheets 5/12/030303 - Pdf’s & Bookmarks made 5/14//02 |
| 10-99 Revision (13 pages) | Convert to pdf, Set Links & Place on Web | 4/25/03 | Wendy Clinger | 6/01/03 | 90% | 2 | Received marked up revised sheets 5/12/030303 - Pdf’s & Bookmarks made 5/14//02 |
| 12-99 Revision (15 pages) | Convert to pdf, Set Links & Place on Web | 4/25/03 | Wendy Clinger | 6/01/03 | 90% | 2 | Received marked up revised sheets 5/12/030303 - Pdf’s & Bookmarks made 5/14//02 |
| 5-00 Revision (3 pages) | Convert to pdf, Set Links & Place on Web | 4/25/03 | Wendy Clinger | 6/01/03 | 90% | 2 | Received marked up revised sheets 5/26/03- Pdf’s & Bookmarks made 5/14//02 |
| 8-00 Revision (12 pages) | Convert to pdf, Set Links & Place on Web | 4/25/03 | Wendy Clinger | 6/01/03 | 90% | 2 | Received marked up revised sheets 5/12/030303 - Pdf’s & Bookmarks made 5/14//02 |
| 2-01 Revision (76 pages) | Convert to pdf, Set Links & Place on Web | 4/25/03 | Wendy Clinger | 6/01/03 | 90% | 2 | Received marked up revised sheets 5/12/030303 - Pdf’s & Bookmarks made 5/14//02 |

| description | ## TASKs | DATE ASSIGNED | ASSIGNED TO | DATE DUE | PERCENT COMPLETED | WORK HOURS | COMMENTS |
| --- | --- | --- | --- | --- | --- | --- | --- |
| #### Revisions |  |  |  |  |  |  |  |
| 7-01 Revision (22 pages) | Convert to pdf, Set Links & Place on Web | 4/25/03 | Wendy Clinger | 6/01/03 | 90% | 2 | Received marked up revised sheets 5/12/030303 - Pdf’s & Bookmarks made 5/20//02 |
| 7-02 Revision (16 pages) | Convert to pdf, Set Links & Place on Web | 4/25/03 | Wendy Clinger | 6/01/03 | 90% | 2 | Received marked up revised sheets 5/12/030303 - Pdf’s & Bookmarks made 5/20//02 |
| 10-02 Revision (45 pages) | Convert to pdf, Set Links & Place on Web | 4/25/03 | Wendy Clinger | 6/01/03 | 90% | 2 | Received marked up revised sheets 5/12/030303 - Pdf’s & Bookmarks made 5/20//02 |
| 11-02 Revision (14 pages) | Convert to pdf, Set Links & Place on Web | 4/25/03 | Wendy Clinger | 6/01/03 | 90% | 2 | Received marked up revised sheets 5/12/030303 - Pdf’s & Bookmarks made 5/20//02 |
| 3-03 Revision (32 pages) | Convert to pdf, Set Links & Place on Web | 4/25/03 | Wendy Clinger | 6/01/03 | 90% | 2 | Received marked up revised sheets 5/12/030303 - Pdf’s & Bookmarks made 5/20//02 |

MISCELLANEOUS total ELECTRONIC plan submission 96 METRIC STANDARDS

| description | ## TASKs | DATE ASSIGNED | ASSIGNED TO | DATE DUE | PERCENT COMPLETED | WORK HOURS | COMMENTS |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ### Miscellaneous |  |  |  |  |  |  |  |
| Zip File | Make Zip File & Place on Web | 4/25/03 | Wendy Clinger | 6/01/03 |  |  |  |
| Read Me File | Convert to pdf, Set Links & Place on Web | 4/25/03 | Wendy Clinger | 6/01/03 |  |  |  |