SECTION 3.00 - PUBLIC HEARINGS

SEC. 3.01 - HEARING REQUIREMENTS (revised 03/19/04)

A separate Location Public Hearing, a Design Public Hearing, a Combined Location and Design Public Hearing, or a Notice of Willingness for those hearings, are provided when their need is determined in accordance with DPM 1-11 (Appendix L-6) or deemed appropriate by the Project Designer with approval of the State Location and Design Engineer.  This determination is made after review with appropriate VDOT divisions, local and state government entities, and federal agencies taking into account the general complexity of the project and anticipated public interest.

If the system is interstate, primary, urban or secondary and the:

Roadway corridor is predominantly or completely on new location requires a location public hearing followed by a design public hearing.

Projects on the existing roadway corridor but that have a significant social, economic or environmental impact require a design public hearing.

Projects with the majority of the proposed work within the existing corridor but with work on new location require a combined location and design public hearing.

Projects within the existing highway corridor where insignificant public interest and/or environmental impacts are anticipated require a combined location and design public hearing or a posting of willingness to hold a combined location and design public hearing.

SEC. 3.02 - PUBLIC HEARING PROCEDURES

… Essential information as outlined in this section must be sent to the Public Involvement Section 60 days prior to the scheduled meeting.

Upon notification of the type, date, time, and place of the public hearing to be held, the Public Involvement Manager will prepare the public notice and cover letter to the District Administrator which will include instructions to the District Administrator and others receiving copies of said memorandum concerning the conducting of the hearing and distribution of the hearing notice.

Each notice of public hearing shall contain:

- Date, time, and place of meeting and informal plan review (if appropriate).

- Description of project proposal.

- 8 1/2” x 11” project location map (to be included in all distributions and postings).

- Statement that tentative schedules will be discussed.

- Statement that right-of–way relocation assistance information will be available.

- Statement of opportunity for public comment period at meeting.

- Project identification information.

- Statement of availability of project information 30 days prior to the hearing and the availability of the environmental assessment (if federally funded) at specified locations 30 days prior (minimum of 15 days) to the hearing. Environmental information is to include 106 and Agricultural Forestal District statements.

- Procedure for submitting written statements.

- Other statements concerning special arrangements for open forum, conduct of meeting, informal plan review meetings, etc, when necessary.

- Non-Discrimination notification and the procedure for individuals requiring special assistance to attend and participate in the meeting. (Revised 05/31/02)

- Project identification information.

The Public Hearing Notice will be published at least twice in newspapers having general circulation in the vicinity of the project.  The notice is also published in any newspaper having a substantial circulation in the area concerned, such as foreign language, local community, or minority-based newspapers.  The first notice should appear 30 days prior to the hearing with the second notice appearing from 5 to 12 days before the hearing.  For Federal-aid projects identified as Class I actions, the Draft Environmental Impact Statement must be available to the public 30 days prior to the hearing and 15 days after the hearing is held.  Care should be taken to identify low-income or minority populations located in the project study area, and an extra effort should be made to ensure that these populations are informed of and have access to public involvement opportunities.

VDOT will publish a listing of all public meetings to be made available to other news media, other state agencies, federal agencies, local public officials, and any other interested groups or individuals who, by nature of their function, interest, or responsibility, may be interested in or affected by the proposal.  A list is maintained by VDOT of persons, groups, agencies, etc., which express an interest in certain projects or specified areas.

The following are responsible for specific tasks to insure compliance with notification of scheduled meetings.

- Upon notification the Public Involvement Manager will prepare the public notice and cover letter to the District Administrator and others receiving copies of the said notice.

- The Public Involvement Manager will notify the Clerk of the Court of the appropriate county, city, or town in which the proposed action is to occur and provide the Clerk of the Court a copy of the notice and project map for posting.

- The Public Involvement Manager will notify the Federal Highway Administration (if federally funded), appropriate federal and state agencies and special interest groups such as the Virginia Road and Transportation Builders Association, local Highway Commissions, and Bicycle organizations by its inclusion in the Monthly Public Meetings' Listing.

- The Office of Public Affairs will publish the notice at least twice in newspapers having general circulation in the vicinity of the project.  The notice will also be published in any newspaper having a substantial circulation in the area concerned, such as foreign language, local community, or minority based newspapers.  Public Hearing Notices must appear 30 days prior to the hearing and 5 to 12 days before the hearing.  For Federal-aid projects identified as Class I actions, the notice must state that the Draft EIS is available for review or the date it will become available.

- The District Administrator or appointee will send the notice to all members of the Board of Supervisors of the county affected and to all members of the City or Town Council; to the County Administrator; City Manager; Mayor and other officials directly concerned.

- The District Administrator or appointee should in addition send copies to the appropriate Chairman of the Local Planning Bodies; President of the Local Chamber of Commerce; Heads of Local Civic and Citizen Associations; Superintendent of Local Schools; President of Local Parent Teacher Associations, and other officials as deemed appropriate.

- The District Administrator or appointee should also post the notice in the appropriate courthouse, post office, and other public places and buildings in the vicinity of the project.

- The Resident Engineer will post signs on the terminus of the project notifying the public of the proposed project in accordance with Traffic Engineering Divisions, IIM, TE-303.

- For Location and Design project hearings and Design Project hearings, the Project Engineer in charge of the project will notify the adjacent property owners by direct mailing of the public notice and project location map of the public meeting a minimum of 20 days prior to the meeting.  For all hearing types a direct post card mailing to the community/individuals affected by the proposal may be distributed.

SEC. 3.03 - DATA REQUIRED FOR A PUBLIC HEARING

The formal or open forum public hearing provides VDOT an opportunity to advise and educate the citizens relative to the scope of the project.   The following items should be prepared with care and in a manner easily understood by the general public.

SEC. 3.03.1 - Aerial Mosaic

SEC. 3.03.2 - Shaded Alternatives or Plans

SEC. 3.03.3 – Renderings - Photographs with existing and proposed development

SEC. 3.03.4 - Traffic Display

SEC. 3.03.5 – Environmental Documents

SEC. 3.03.6 - Public Hearing Handout Guidance is found in Appendix G-1.

SEC. 3.03.7 - Video Presentation

SEC. 3.03.8 – Miscellaneous (Right of Way Booklets etc.)

SEC. 3.04 - COORDINATION AND SUBMISSION OF DATA PRIOR TO HEARING

Section 2.04 lists time frames and review procedures applicable to all public meetings.

SEC. 3.05 - CONDUCT OF PUBLIC HEARING

Additional guidance is found in Appendix G-2.

Provisions are made to accept written statements and other exhibits in place of, or in addition to, oral statements made for the record, within 10 calendar days after the hearing.  A statement concerning the 10-day time limit for submission of such data and the appropriate address to which it should be sent must be provided. (see Appendix G-1 for booklet content).

## Sec. 3.08 - NOTICE OF WILLINGNESS POSTING PROCEDURES

The requirements (definition section 3.00) for a public hearing may be satisfied by the publishing of a Notice of Willingness to hold a Public Hearing.

Essential information as outlined in this section must be sent to the Public Involvement Section at least 25 days prior to the desired deadline for the expiration of the notice.

Upon notification of the Public Involvement Manager by the Project Manager of the desire to post a notice of willingness to hold a public hearing, the Public Involvement Manager will prepare the public notice and cover letter to the District Administrator which will include instructions to the District Administrator and others receiving copies of said memorandum concerning the notification of willingness to hold a public hearing and distribution of the notice and project location map.

Each notice of willingness to hold a public hearing shall contain:

- Description of proposal

- Locations with availability of maps, drawings and other information concerning the project proposal.

- Statement of willingness to hold a public hearing, procedure for submitting written request to hold a public hearing.

- Non-Discrimination notification. (Added 05/31/2002)

- Project identification information.

The notice of willingness to hold a public hearing will be published at least twice in newspapers having general circulation in the vicinity of the project.  The notice is also published in any newspaper having a substantial circulation in the area concerned, such as foreign language, local community, or minority-based newspapers.  The first notice should appear 15 days prior to the established expiration date with the second notice appearing from 5 to 7 days before the expiration date.

VDOT will publish a listing of all public meetings and willingness to hold public meetings to be made available to other news media, other state agencies, federal agencies, local public officials, and any other interested groups or individuals who, by nature of their function, interest, or responsibility, may be interested in or affected by the proposal.  A list is maintained by VDOT’s persons, groups, agencies, etc., that express an interest in certain projects or specified areas.

The following are responsible for specific tasks to insure compliance with the posting of the Notice of Willingness.

- Upon notification the Public Involvement Manager will prepare the public notice and cover letter to the District Administrator and others receiving copies of the said notice.

- The Public Involvement Manager will notify the Clerk of the Court of the appropriate county, city, or town in which the proposed action is to occur and provide the Clerk of the Court a copy of the notice and project map.

- The Public Involvement Manager will notify the Federal Highway Administration, (if federally funded), appropriate federal and state agencies and special interest groups such as the Virginia Road Builders Association, local Highway Commissions, and bicycle organizations by its inclusion in the monthly public meetings' listing.  The Office of Public Affairs will publish the notice at least twice in newspapers having general circulation in the vicinity of the project.  The notice will also be published in any newspaper having a substantial circulation in the area concerned, such as foreign language, local community, or minority based newspapers.  Notice of Willingness to hold a Public Hearing Notice must appear 15 days prior to the expiration date and 5 to 7 days before the expiration date.

- The District Administrator will send the notice to all members of the Board of Supervisors of the county effected and to all members of the City or Town Council; to the County Administrator; City Manager; Mayor and other officials directly concerned.

- The District Administrator should in addition send copies to the appropriate Chairman of the Local Planning Bodies; President of the Local Chamber of Commerce; Heads of Local Civic and Citizen Associations; Superintendent of Local Schools; President of Local Parent Teacher Associations, and other officials as deemed appropriate.

- The District Administrator should also post the notice in the appropriate courthouse, post office, and other public places and buildings in the vicinity of the project.

- The Resident Engineer will post signs on the terminus of the project notifying the public of the proposed project in accordance with IIM, TE-303.

- The Project Manager in charge of the project will notify the adjacent property owners by direct mailing of the public notice and project location map of the public meeting a minimum of 10 days prior to the expiration date.

If a request for a public hearing is received, the Public Hearing Notice will be posted in accordance with normal public hearing procedures.  The notice cannot be posted until the environmental document is completed and available for public review.

If no request is received to hold a hearing or the request is rescinded, the Resident Engineer will notify the District to continue with the project location and/or design approval.  The District Location and Design Engineer then notifies the State Location and Design Engineer and all other appropriate Divisions by memorandum to proceed with the location and/or design approval for the project.  After location and/or design approval has been obtained from the State Location and Design Engineer the Project Manager will notify the Division responsible for the financial programming of the project (Local Assistance Representative).  The development of the project will proceed forward to right of way negotiations and acquisitions.  If the project is federally funded, right of way approval cannot be obtained until the requirements of NEPA are satisfied.

### SECTION 5.00 – PUBLIC HEARING PROJECT APPROVAL

SEC. 5.01 - LOCATION AND/OR DESIGN APPROVAL

For projects on which a hearing or hearings are held, the following procedure will apply:

After study of the comments received from the public, environmental considerations, costs, design standards, and the evaluations of any studies completed as a result of the public involvement procedures, the transcript will be compiled by the Project Manager.  The transcript will be summarized and issues addressed by the District Construction Engineer or District Location and Design Engineer to develop a recommendation to be forwarded to the State Location and Design Engineer (Public Involvement Section copied) for distribution to the appropriate approving authority.

The Public Involvement Section will distribute the transcript and recommendations to the appropriate reviewing authorities i.e., Local Assistance Division, Structures and Bridge Division, Transportation Planning Division, Traffic Engineering Division, and the appropriate Assistant State Location and Design Engineer.  The Public Involvement Section will compile the information and recommendations for review by the State Location and Design Engineer.

- For location or location and design approval the State Location and Design Engineer will forward his recommendation to the Chief Engineer and, in turn, the Chief Engineer will forward his recommendation to the Commonwealth Transportation Board (CTB) for action.

For design approval the State Location and Design Engineer will forward his recommendation to the Chief Engineer for Program Development for approval of the major design features.

If a recommendation is approved by the CTB/Chief Engineer, the State Location and Design Engineer (Public Involvement Manager) by letter notifies the Clerk of the Court of the appropriate county, city, or town in which the proposed action is to occur that the project was approved on a specific date.  The District Administrator advises those who spoke or corresponded with VDOT as part of the hearing record.  This response notes any changes in the proposal as presented at the hearing stage and responds directly to the individual comments or questions.

- On Federal-aid projects, final approval is obtained when:

- For Location or Location and Design Hearings, FHWA approves the Draft Environmental Document or Categorical Exclusion when the FHWA Division Administrator has received and accepted the public hearing transcripts, reports, and certifications required by Federal Codes.

- For Design Hearings on interstate projects, FHWA approves the major design features after receipt of the design study report, the hearing transcript, and the formal request for approval (certification acceptance procedures are followed for non-interstate projects).

- Project plans may be signed for Right of Way and Utilities 15 days after the record of decision has been posted.

SEC. 5.02 – LOCATION AND/OR DESIGN APPROVAL

For projects with posting of notice of willingness to hold hearing:

Approval for projects on which Notice of Willingness procedures have been sufficient to satisfy the public involvement requirements, the following procedures will apply:

- For state funded projects, approval is obtained when, all appropriate approving authorities (Structure and Bridge representative, Local Assistance representative, etc.) has reviewed and signed off on the project.  This includes the Chief Engineer for Program Development through his delegated representative.

- For federal-aid projects, final approval is obtained when:

- For Location or Location and Design Notice of Willingness, FHWA approves the final environmental document, Environmental Assessment-Finding of No Significant Impact, or in the case of a Categorical Exclusion, which is approved prior to a Notice of Willingness; the FHWA Division Administrator has received and accepted the certifications required by Federal Codes.

- For Design Notice of Willingness on interstate projects, FHWA approves the major design features after receipt of the design study report and the formal request for approval (certification acceptance procedures are followed for non-interstate projects).

3.   Project plans may be signed for Right of Way and Utilities 15 days after the record of decision has been posted.