DPM-1-11

VDOT DEPARTMENT POLICY MEMORANDA MANUAL

Date:	5/30/95,                           Number: 1-11

Approved:                                               Supersedes: 1-11 (5/6/91)

PUBLIC HEARINGS FOR THE LOCATION AND DESIGN OF HIGHWAY

CONSTRUCTION PROJECTS

Introduction	A public hearing is a well-publicized opportunity for VDOT to present its studies and policies while receiving and documenting comments from affected citizens.

Policy	In the development of any project, VDOT shall consider a wide range of factors, and shall allow full opportunity for consideration and participation by public and private interests before final approval of highway locations and designs.

Rules	These are the rules, which apply to the implementation of the policy:

A notice to hold a public hearing or the willingness to hold a public

hearing must be stated in public advertisement

·	All public hearings should be scheduled approximately sixty (60) days in advance.  Advertisements must appear 30 days prior to the hearing.

·	The public involvement process must be held in accordance with applicable Federal and State statues, including 23 USC 128, 23 CFR Part 771, and 40 CFR Parts 1500-1508, & the VDOT Public Involvement Policy and Procedure Manual.

·	The publication of a willingness to hold a location public hearing, design public hearing, or a combined public hearing will satisfy any public hearing requirements.

PUBLIC HEARINGS, continued

Types of 		Below is a listing of projects and the type of public hearing

Projects and 		usually held.

Hearings

| If the system is | and it concerns… | then use this process |
| --- | --- | --- |
| Interstate | bypasses of cities or towns | a location public hearing followed by a design public hearing. |
| Primary | Projects involving extensive route relocation | A location public hearing followed by a design public hearing. |
| Interstate | projects having substantially different social, economic or environmental effect | a location public hearing followed by a design public hearing. |
| Interstate | projects in rural areas where there is not a unusual amount of public interest | a combined location and design public hearing. |
| Interstate | projects in urban or suburban areas or areas of an unusual amount of public interest example: development of an all multi-lane highway requiring additional right of way | a combined location and design public hearing. |
| Interstate | all other projects | a combined location and design public hearing. |

PUBLIC HEARINGS, continued

Types of 		Below is a listing of projects and the type of public hearing

Projects and 		usually held.

Hearings

| If the system is | and it concerns… | then use this process |
| --- | --- | --- |
| Primary | bypasses of cities or towns | a location public hearing followed by a design public hearing. |
| Primary | projects involving extensive route relocation | a location public hearing followed by a design public hearing. |
| Primary | projects having substantially different social, economic or environmental effect | a location public hearing followed by a design public hearing. |
| Primary | projects in rural areas where there is not a unusual amount of public interest | a combined location and design public hearing. |
| Primary | projects in urban or suburban areas or areas of an unusual amount of public interest example: development of an all multi-lane highway requiring additional right of way | a combined location and design public hearing. |
| Primary | all other projects | a combined location and design public hearing. |

| If the system is | and it concerns… | then use this process |
| --- | --- | --- |
| Urban | projects involving extensive route relocation | a location public hearing followed by a design public hearing. |
| Urban | projects having substantially different social, economic or environmental effect | a location public hearing followed by a design public hearing. |
| Urban | all other projects | a combined location and design public hearing. |
| Secondary | projects in urban or suburban areas or areas of an unusual amount of public interest | a location public hearing followed by a design public hearing or a combined location and design public hearing. |
| Secondary | all other projects | a combined location and design public hearing. |

PUBLIC HEARINGS, continued

Exclusions from the Public Hearing Process

Hearing processes are not required for those projects that are solely for such improvements as:

* resurfacing;

* widening, existing lanes;

*	adding auxiliary lanes;

* replacing existing grade separation structures;

* installing, traffic control devices;

* Hazard Elimination Safety (HES) funded projects; and

* State Traffic Operations Safety Improvement Projects (STOSIP).

Public hearings on certain projects may be waived, unless the project

*  requires the acquisition of additional right-of-way;

*  would have an adverse effect upon abutting real property; or

*  would change the layout or function of connecting roads or streets of the

facility being improved.

The District Administrator must recommend the waiver, and it must be approved by the State Location and Design Engineer.

Concurrence by the FHWA must be secured on projects receiving federal participation for any phase, except emergency situations.

References:

- Code of Virginia 33. 1 - 18.

- National Environmental Policy Act, Part 1506-6.

- 23 USC 128, 23 CFR Part 771, and 40 CFR Parts 1500-150

- VDOT Public Involvement Policy Manual.